Antigone

Markdown & Plain Text Editor

Product Specification, Feature Set & Sprint Roadmap

v0.3  ·  March 2026  ·  haystackz12  ·  DRAFT

macOS  ·  Windows  ·  Linux

Tier legend used throughout this document:

FREE    Available in the free tier — all users have access to this feature.

PRO    Requires Antigone Pro subscription. Feature is gated at runtime.

# 1. Overview

Antigone is a cross-platform desktop Markdown and plain text editor that replaces a collection of single-purpose tools — reader, editor, formatter, and exporter — with one fast, privacy-first executable. It runs natively on macOS, Windows, and Linux and is distributed as a signed native executable on all three platforms.

The name Antigone references the Greek figure who acted on principle outside institutional constraints — a tool that works entirely locally, without cloud accounts, subscriptions to function, or telemetry.

Core promise: open any .md, .txt, or .html file and read it beautifully rendered. Stay in the same app to edit it, organize it, and export it. Never switch applications.

## 1.1  Problem Statement

- macOS has no built-in Markdown editor. Raw text in TextEdit is the default experience.

- VS Code is developer-focused, heavyweight, and not a writing experience.

- Typora is paid and increasingly neglected. iA Writer is opinionated, paid, and macOS/iOS only.

- Obsidian requires a vault and imposes a knowledge-management philosophy on simple file editing.

- Bear is subscription-only and macOS/iOS only with no Linux or Windows version.

- No free, cross-platform app delivers live inline rendering, focus writing modes, tag organization, custom preprocessing, and Claude-quality preview typography in a single executable.

## 1.2  Goals

- Ship a signed, installable executable for macOS, Windows, and Linux from one codebase

- Live inline rendering — Markdown syntax disappears as you move off it, like Typora

- Writing experience that keeps the author in flow: focus mode, word count goals, branded typography

- Tag system that works as a first-class organizational layer across all files

- Extensible via custom preprocessors for power users and technical writers

- Auto-save, crash recovery, and conflict detection — the document is always safe

- Privacy-first: all core functionality is local, no internet required

## 1.3  Business Model: Freemium

Antigone is free to download and use for core editing. A Pro subscription unlocks advanced features. This model maximizes adoption while creating a sustainable revenue stream.

| Tier | Price | Target user |
| --- | --- | --- |
| Free | Free forever | Individual writers, developers, students, casual users |
| Pro | $5.99/month or $49/year | Professional writers, TPMs, legal/technical writers, power users |
| Team (future v2) | $12/user/month | Small teams sharing a document workspace |

### Free tier includes

- Full editor with live inline rendering and all view modes

- Unlimited file editing and saving

- Multi-tab interface with session restore

- Preview rendering — full GFM, syntax highlighting, Mermaid diagrams

- Light and dark mode with Lora/Cormorant typeface pairing (2 pairings)

- TOC sidebar, file browser, quick open

- Export to PDF, HTML, plain text

- Spell check with custom dictionary (up to 500 custom words)

- Word count goals and progress indicator

- Image paste from clipboard

- Focus mode — paragraph dimming

- Print with page break control

- Tags — inline #tag syntax, tag sidebar (up to 3 tag namespaces)

- Auto-updater (all users receive updates automatically)

### Pro tier adds

Pro features are gated in the UI. Free users see the feature described, with a one-click upgrade prompt. Pro does not disable any free feature.

- All 6 typeface pairings for preview (vs 2 in free)

- Custom preprocessors — pipe document through a shell command before preview

- Unlimited custom dictionary words (vs 500 in free)

- Advanced writing analytics: Flesch-Kincaid score, passive voice, filler word highlights

- DOCX export

- AI Summarize — pipe current document to Claude API, show summary panel

- Unlimited tag namespaces (vs 3 in free)

- Tag graph visualization

- Custom CSS theme overrides

- Vim / Emacs keybindings

- Priority support + early access to new features

## 1.4  Non-Goals (v1.0)

- Cloud sync or remote collaboration — desktop local files only

- Mobile (iOS/Android) — desktop only for v1

- Git operations — Git status indicators are read-only; no commit/push from Antigone

- Plugin/extension API — v2 roadmap item

- Vault-style knowledge management — Antigone is a file editor, not Obsidian

# 2. Platform & Technology

## 2.1  Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Application shell | Electron 30.x + Electron Forge | Cross-platform .app / .exe / AppImage from one codebase |
| Editor engine | CodeMirror 6 | Live inline rendering, syntax highlighting, keymaps, multi-cursor, undo/redo, accessibility |
| Preview engine | marked.js 9.x + highlight.js 11.x | GFM Markdown → sanitized HTML, 40+ language syntax highlighting |
| Inline rendering | CodeMirror 6 decoration + widget API | Hides Markdown syntax tokens when cursor leaves — Typora-style |
| Diagram support | mermaid.js 11.x | Fenced ```mermaid blocks rendered as diagrams in preview |
| HTML safety | DOMPurify 3.x | Sanitizes all rendered HTML before DOM injection |
| Persistence | electron-store 10.x | Preferences, recent files, session state — stored in OS user data dir |
| Auto-updater | electron-updater (electron-builder) | Automatic silent updates from GitHub Releases |
| Math rendering | KaTeX (v1.5 feature) | $...$ inline and ```math block rendering |
| Fonts (bundled) | Lora, Cormorant Garamond, Recursive, DM Sans | Branded typography — shipped inside the app bundle |

## 2.2  Cross-Platform Build Targets

| Platform | Output | Installer | File Associations | Signing |
| --- | --- | --- | --- | --- |
| macOS | Antigone.app | .dmg via Electron Forge | Info.plist UTI (.md, .markdown, .mdown, .txt opt-in) | Apple Developer ID + Notarization (required for Gatekeeper) |
| Windows | Antigone.exe | NSIS .exe installer | Registry via NSIS (.md, .markdown, .txt opt-in) | EV Code Signing certificate (eliminates SmartScreen warning) |
| Linux | Antigone.AppImage + .deb | AppImage (universal), .deb for Debian/Ubuntu | xdg-mime + antigone.desktop | GPG signing optional; AppImage checksum in release notes |

.txt file association is opt-in during install on all platforms. The installer presents a checkbox: 'Open .txt files with Antigone (currently opens with Notepad / TextEdit)'. Unchecked by default.

## 2.3  Data Storage: OS User Data Directory Only

Antigone NEVER writes data files alongside source files. All app-generated files go to the OS user data directory exclusively. Source file directories are never polluted.

| Data type | macOS path | Windows path | Linux path |
| --- | --- | --- | --- |
| Preferences | ~/Library/Application Support/Antigone/prefs.json | %APPDATA%\Antigone\prefs.json | ~/.config/Antigone/prefs.json |
| Custom dictionary | …/Antigone/dictionary.txt | …\Antigone\dictionary.txt | …/Antigone/dictionary.txt |
| Session state | …/Antigone/session.json | …\Antigone\session.json | …/Antigone/session.json |
| Crash recovery | OS temp dir / antigone-recovery-{uuid}.md | Same pattern | Same pattern |
| Templates | …/Antigone/templates/ | …\Antigone\templates\ | …/Antigone/templates/ |
| Tag index | …/Antigone/tags.db | …\Antigone\tags.db | …/Antigone/tags.db |
| Auto-update cache | …/Antigone/updater/ | …\Antigone\updater\ | …/Antigone/updater/ |

## 2.4  Auto-Updater

Antigone uses electron-updater (part of electron-builder) to deliver automatic silent background updates to all users — both free and Pro.

- On launch: background check against GitHub Releases for a newer version

- If update available: downloads silently in the background, no UI interruption

- On next quit-and-relaunch: update is applied automatically

- A subtle 'Update ready — restart to apply' badge appears in the toolbar when download is complete

- Users can defer indefinitely but are reminded on each launch once an update is ready

- Delta updates where possible (electron-updater supports NSIS delta patching on Windows)

- Update channel: stable (all users), beta (opt-in in preferences for Pro users)

- Rollback: GitHub Releases retains all prior versions; manual rollback is always possible

## 2.5  Architecture — Module Map

antigone/
├── main.js                   # BrowserWindow, IPC handlers, fs.watch, auto-save, updater
├── preload.js                # contextBridge: readFile, writeFile, watchFile, dialogs,
│                             #   saveImage, runPreprocessor, getPrefs, setPrefs
├── forge.config.js           # macOS DMG · Windows NSIS · Linux AppImage + DEB
├── package.json
├── renderer/
│   ├── index.html            # App shell — three-panel layout
│   ├── editor.js             # CodeMirror 6: Markdown lang, inline rendering decorations,
│   │                         #   keymaps (standard + vim + emacs), auto-pairs
│   ├── preview.js            # marked.js + DOMPurify + highlight.js + mermaid
│   ├── inline-render.js      # CM6 decoration layer for live inline rendering
│   ├── toolbar.js            # Formatting buttons, view modes, word goal badge
│   ├── tabs.js               # Multi-tab state, session save/restore
│   ├── toc.js                # TOC generation, scroll sync, IntersectionObserver
│   ├── tags.js               # #tag scanner, tag index, tag sidebar panel
│   ├── focus.js              # Focus mode: paragraph dimming via IntersectionObserver
│   ├── wordgoal.js           # Word count engine, goal tracking, progress ring
│   ├── spellcheck.js         # OS spellcheck bridge + custom dictionary manager
│   ├── preprocessor.js       # Custom preprocessor: shell command → stdout → preview
│   ├── pagebreak.js          # <!-- pagebreak --> detection + CSS print injection
│   ├── prefs.js              # Preference reads, apply to UI, typeface pairings
│   └── styles.css            # Design tokens, light/dark, editor + preview CSS, print CSS
├── assets/
│   ├── fonts/                # Lora, Cormorant Garamond, Recursive, DM Sans (bundled)
│   ├── icon.icns / .ico / .png
│   └── templates/            # Default document templates (shipped with app)
├── docs/
│   ├── CLAUDE.md             # Architecture constraints — permanent, never delete
│   ├── SPRINT.md             # Active sprint board
│   ├── SESSION_STATE.md      # End-of-session handoff
│   └── ROADMAP.md
└── test/
    └── fixtures/             # .md .txt .html samples for all feature tests

# 3. Branded Typography

Antigone ships with four fonts bundled inside the app. No internet connection or font installation is required. These fonts define the Antigone reading and editing identity.

| Font | Role | Style notes |
| --- | --- | --- |
| Lora | Preview body text — default pairing | Serif. Literary, warm, highly legible at 16–18px. Perfect for long-form reading. |
| Cormorant Garamond | Preview body text — elegant pairing | High-contrast serif. Refined, editorial feel. Best at 18–20px with generous line height. |
| Recursive | Editor monospace (all modes) | Variable font. Sans and mono in one. Casual weight for writing, formal weight for code blocks. |
| DM Sans | UI chrome: toolbar, sidebar, status bar, menus | Geometric sans. Clean, neutral, modern. Never used for document content. |

## 3.1  Preview Typeface Pairings

Pairings combine a body font, heading font, and code font into a cohesive reading experience. Users select a pairing in preferences. Free tier includes 2 pairings; Pro includes all 6.

| Pairing name | Body | Headings | Code | Tier |
| --- | --- | --- | --- | --- |
| Literary (default) | Lora 17px / 1.75lh | DM Sans bold | Recursive Mono | FREE |
| Editorial | Cormorant Garamond 19px / 1.85lh | Cormorant Garamond bold | Recursive Mono | FREE |
| Modern | DM Sans 16px / 1.65lh | DM Sans bold | Recursive Mono | PRO |
| Technical | Recursive Sans 15px / 1.6lh | Recursive Sans bold | Recursive Mono | PRO |
| Minimal | Georgia 17px / 1.8lh | DM Sans bold | Recursive Mono | PRO |
| Manuscript | Cormorant Garamond 20px / 2.0lh | Cormorant Garamond small-caps | Recursive Mono | PRO |

## 3.2  Editor Font

The editor always uses Recursive Mono (bundled). Users may override to a system monospace font via preferences. Font size is configurable from 10–22px. The branded identity is Recursive Mono — it is the recommended default and should not be changed without good reason.

# 4. File Type Support

| Extension | Read | Edit & Save | Inline Render | Preview | Association |
| --- | --- | --- | --- | --- | --- |
| .md | ✅ | ✅ | ✅ Full | ✅ GFM | ✅ Owner — all platforms |
| .markdown | ✅ | ✅ | ✅ Full | ✅ GFM | ✅ Owner — all platforms |
| .mdown | ✅ | ✅ | ✅ Full | ✅ GFM | ✅ Owner — all platforms |
| .txt | ✅ | ✅ | ⚠ Minimal | ⚠ Plain text | ⚠ Opt-in during install |
| .html | ✅ | ✅ | ❌ Raw HTML | ✅ Sanitized | ⚠ Alternate rank |
| .mdx | ✅ | ✅ | ⚠ MD only | ⚠ JSX stripped | v2 |
| .log | ✅ | ✅ | ❌ | ⚠ Plain text | Optional user opt-in |

# 5. Feature Specification

## 5.1  Live Inline Rendering  [FREE]

This is the defining feature of Antigone's editor. It directly matches Typora's core experience and separates Antigone from every split-pane Markdown editor.

Live inline rendering uses the CodeMirror 6 decoration and widget API to hide Markdown syntax tokens and replace them with rendered output — in place, in the editor — when the cursor moves away from that element. There is no separate preview pane in this mode (though split-pane is still available as an option).

| Markdown element | While cursor is on the line | When cursor leaves |
| --- | --- | --- |
| **bold** | Shows **bold** with syntax highlighted differently | Renders as bold text. ** tokens hidden. |
| *italic* | Shows *italic* | Renders as italic. * tokens hidden. |
| # Heading | Shows # Heading with # dimmed | Renders as styled heading. # hidden. |
| [Link](url) | Shows full [Link](url) syntax | Renders as underlined link text. URL hidden. |
| ![img](path) | Shows full image syntax | Renders the actual image inline. |
| ```code``` | Shows raw fenced code | Renders syntax-highlighted code block. |
| > blockquote | Shows > prefix | Renders indented blockquote with left border. |
| - list item | Shows - prefix | Renders as bullet. - hidden, bullet shown. |
| ~~strike~~ | Shows ~~strike~~ | Renders as strikethrough. ~~ tokens hidden. |
| `inline code` | Shows `inline code` | Renders as code chip. backticks hidden. |
| --- | Shows --- with dim styling | Renders as horizontal rule. |

- Inline rendering is the default view mode (replaces split-pane as default)

- User can switch to split-pane, edit-only, or preview-only via toolbar or keyboard shortcut

- In inline rendering mode, the 'preview pane' is the editor itself — only one pane is shown

- Images resolve relative to the file's directory on disk

- Performance: decorations are applied only to the visible viewport, not the full document

## 5.2  Editor Core  [FREE]

- CodeMirror 6 with Markdown language pack

- Soft word wrap — on by default, toggleable

- Line numbers — toggleable in preferences

- Configurable tab size (2 or 4 spaces)

- Unlimited undo/redo history for the session

- Multi-cursor editing (Alt+Click / Option+Click)

- Column selection (Alt+Shift+drag)

- Smart Markdown auto-pairs: type ** → cursor inside, type [ → []() with cursor on URL, type ` → cursor inside, type > → blockquote prefix on current line

- Smart list continuation: Enter inside a list item auto-inserts the next bullet/number. Double Enter exits the list.

- Auto-indent on Enter inside code blocks

- Drag-and-drop text reordering within the editor

- Select line with triple-click

## 5.3  Focus Mode — Paragraph Dimming  [FREE]

Focus mode dims all paragraphs except the one currently being edited, creating a spotlight effect that removes visual noise and keeps the writer on the current thought.

- Toggle with ⌘⇧F / Ctrl+Shift+F, or via the View menu

- All paragraphs except the active one are dimmed to 25% opacity

- Active paragraph animates in at full opacity on cursor entry (100ms ease-in)

- Transitions between paragraphs are smooth — 150ms crossfade

- Works in both inline rendering mode and edit-only mode

- Focus is at the paragraph level (matching Typora). Sentence-level focus is a v1.5 feature.

- Toggling focus mode from the toolbar shows a brief visual confirmation

- Persists across sessions per the user's last setting

## 5.4  Formatting Toolbar  [FREE]

| Button | Inserts / wraps | Mac shortcut | Win/Lin shortcut | Toggle |
| --- | --- | --- | --- | --- |
| Bold | **...** | ⌘B | Ctrl+B | Removes ** if bold |
| Italic | _..._ | ⌘I | Ctrl+I | Removes _ if italic |
| Strikethrough | ~~...~~ | ⌘⇧X | Ctrl+Shift+X | Toggles |
| Inline code | `...` | ⌘⇧C | Ctrl+Shift+C | Toggles |
| Code block | ```\n...\n``` | ⌘⇧K | Ctrl+Shift+K | Wraps / unwraps |
| H1 | # | ⌘1 | Ctrl+1 | Removes # if H1 |
| H2 | ## | ⌘2 | Ctrl+2 | Removes ## if H2 |
| H3 | ### | ⌘3 | Ctrl+3 | Removes ### if H3 |
| Unordered list | - | ⌘⇧U | Ctrl+Shift+U | Toggles |
| Ordered list | 1. | ⌘⇧O | Ctrl+Shift+O | Toggles |
| Blockquote | > | ⌘⇧Q | Ctrl+Shift+Q | Toggles |
| Link | [sel](url) | ⌘K | Ctrl+K | Inline URL prompt |
| Image | ![alt](path) | ⌘⇧I | Ctrl+Shift+I | File picker |
| Table | 3×3 template | — | — | One-shot insert |
| Page break | <!-- pagebreak --> | — | — | One-shot insert |
| HR | --- | — | — | One-shot insert |

## 5.5  Image Paste from Clipboard  [FREE]

This is one of the most-requested features in every Markdown editor. Paste a screenshot and it works. No workarounds.

- ⌘V / Ctrl+V with an image on the clipboard (screenshot, copied image, etc.) triggers the image save flow

- main.js reads clipboard image data via nativeImage, writes to disk as PNG

- Save location: an assets/ subfolder alongside the current document. Created automatically if it does not exist.

- Filename: screenshot-YYYY-MM-DD-HHmmss.png (timestamp-based, no collisions)

- Markdown reference inserted at cursor: ![](assets/screenshot-2026-03-20-143022.png)

- The cursor is positioned inside the alt text brackets so the user can immediately type a caption

- If the document is unsaved (untitled), the user is prompted to save first — image path must be relative to something

- A 'Paste image' button also appears in the toolbar for discoverability

## 5.6  Tags as First-Class Citizens  [FREE / PRO]

Tags are written inline in the document using #tag syntax. Antigone scans all open files and builds a searchable tag index in the OS user data directory.

- Syntax: #tagname anywhere in the document body. Tags are case-insensitive.

- Namespace syntax: #project/antigone, #status/draft, #client/coinbase (nested tags, unlimited depth)

- YAML frontmatter tags array is also indexed: tags: [antigone, draft, legal]

- Tag sidebar panel: lists all unique tags found across all files in the current directory. Click a tag to see all files containing it.

- Tag autocomplete: type # in the editor and a dropdown shows previously used tags

- Tags are highlighted with a subtle chip style in both inline rendering and preview

- Free tier: up to 3 tag namespaces (e.g. #project/..., #status/..., #client/...)

Pro: unlimited namespaces, tag graph visualization (network graph showing which files share tags), bulk tag rename across all files in a directory.

## 5.7  Word Count Goals & Progress  [FREE]

- Set a session word count target via the status bar or ⌘⇧G / Ctrl+Shift+G

- A circular progress ring appears in the toolbar/status bar showing percentage complete

- Color progression: gray (0–50%) → amber (50–80%) → green (80–99%) → purple with checkmark (100%)

- Count shown as '342 / 500 words' alongside the ring

- On reaching the goal: subtle confetti burst animation (CSS-only, respects prefers-reduced-motion)

- Goal resets on new session by default; option to carry forward in preferences

- Goals are per-document and stored in session state (not written to the source file)

- Also tracks: estimated reading time (at 200 wpm), character count, paragraph count

- Selection statistics: select any text to see word/char count for the selection in the status bar

## 5.8  Spell Check with Custom Dictionary  [FREE / PRO]

- Uses the OS spell check engine on all platforms (macOS NSSpellChecker, Windows WinRT SpellChecker, Linux Hunspell via Electron)

- Misspelled words underlined with a wavy red line in the editor

- Right-click on a misspelled word: suggestions, 'Add to Dictionary', 'Ignore'

- Custom dictionary: words added via 'Add to Dictionary' are stored in Antigone/dictionary.txt in the OS user data dir

- Dictionary is portable — copy dictionary.txt to transfer your custom words to another machine

- Free tier: up to 500 custom words

Pro: unlimited custom dictionary. Shareable dictionary profiles (export/import as .txt). Per-project dictionaries (reads a .antigone-dict file in the project directory if present — this one file IS allowed in source dirs).

- Spell check does not trigger inside fenced code blocks, inline code, URLs, or YAML frontmatter

- Language selection: uses OS default language. Override in preferences for multilingual documents.

## 5.9  Custom Preprocessors  [PRO]

Custom preprocessors are a Pro feature. This capability targets technical writers, TPMs, and developers who need to transform document content before it renders.

A preprocessor is a shell command that Antigone pipes the raw document content through before rendering the preview. The command reads from stdin and writes to stdout. The output is what gets rendered — the source file on disk is never modified.

- Configured per-file or globally in preferences

- Example uses: expand custom shortcodes, run Pandoc for advanced LaTeX, substitute template variables, strip internal comments, run a linter and inject warnings

- Configuration: a text field in preferences accepts the full shell command string

- Timeout: preprocessors are killed after 5 seconds to prevent hanging

- Error handling: if the preprocessor exits non-zero or times out, the preview falls back to the raw source with an error banner

- Security: the command runs with the same permissions as the Antigone process. The user is warned on first configuration that preprocessors can execute arbitrary code.

Example preprocessors:
# Expand {{DATE}} to today's date
sed 's/{{DATE}}/'$(date +%Y-%m-%d)'/g'
# Run Pandoc for advanced LaTeX math
pandoc --from=markdown --to=html --mathjax
# Strip lines beginning with INTERNAL:
grep -v '^INTERNAL:'

## 5.10  Print / PDF Page Break Control  [FREE]

- Insert an explicit page break with the toolbar button or by typing <!-- pagebreak --> on its own line

- In inline rendering mode and preview, <!-- pagebreak --> renders as a dashed horizontal rule labeled 'Page Break' — visible on screen but clearly a print artifact

- In print / PDF output, the page break is converted to a CSS page-break-after: always rule

- H1 headings also generate automatic page breaks in print output (configurable: on/off in print dialog)

- A print preview mode (⌘⌥P / Ctrl+Alt+P) shows the document paginated as it will print — no dialog opened, just the preview pane switches to paginated view

- Print stylesheet: hides TOC sidebar, toolbar, status bar, and all tab chrome. Forces light mode. Uses the Literary typeface pairing regardless of current preference.

- PDF export (silent, no dialog): ⌘⇧E / Ctrl+Shift+E. Saves as filename.pdf alongside the source file. Uses the same print stylesheet.

## 5.11  Find & Replace  [FREE]

- ⌘F / Ctrl+F: find bar. Highlights all matches inline. Next/prev with Enter / Shift+Enter. Match count shown: '4 of 12 matches'.

- ⌘H / Ctrl+H: find & replace bar. Replace current / Replace all.

- Options: Match case, Whole word, Regular expression (ECMAScript regex)

- In regex mode: capture groups supported in replacement string ($1, $2, etc.)

- Escape dismisses the bar

## 5.12  View Modes  [FREE]

| Mode | Mac shortcut | Win/Lin | Layout |
| --- | --- | --- | --- |
| Inline (default) | ⌘⇧W | Ctrl+Shift+W | Single pane. Editor IS the preview via CM6 decorations. |
| Split view | ⌘⇧P | Ctrl+Shift+P | Editor left ¦ Preview right. Drag divider to resize. Scroll synced. |
| Edit only | ⌘⇧E | Ctrl+Shift+E | Full-width plain editor. No decorations, no preview. |
| Preview only | ⌘⇧R | Ctrl+Shift+R | Full-width rendered preview. Editor hidden. |
| Focus mode | ⌘⇧F | Ctrl+Shift+F | Inline mode + paragraph dimming overlay. Toggles on/off. |
| Presentation | ⌘F5 | F5 | Full screen. All chrome hidden. 780px centered content. |
| Print preview | ⌘⌥P | Ctrl+Alt+P | Preview pane shows paginated print layout with page break markers. |

## 5.13  Auto-Save & File Safety  [FREE]

- Auto-save: 800ms after last keystroke (configurable: off / 500ms / 1s / 2s / 5s)

- Write strategy: temp file → atomic rename. The source file is never partially written.

- Unsaved changes: ● prefix on tab title (e.g., ● CLAUDE.md)

- On save: indicator clears, 'Saved ✓' badge fades after 1.5s

- Crash recovery: a .antigone-recovery file is written to OS temp dir every 30s. On next launch after a crash, a recovery banner offers to restore.

- External change detection: fs.watch fires when another app modifies the open file. A banner appears: 'File changed externally — Reload / Keep mine / Diff'. Diff opens a side-by-side comparison.

- Conflict resolution: if auto-save would overwrite an externally modified file, the user is always asked. Antigone never silently overwrites.

## 5.14  Multi-Tab Interface  [FREE]

- Each tab: independent editor state, preview, scroll position, undo history, file watcher, word goal

- Cmd+T / Ctrl+T — new blank tab. Cmd+W / Ctrl+W — close tab (prompts if unsaved).

- Cmd+1 through Cmd+9 — switch to tab by position

- Tabs reorder by drag-and-drop

- Session restore: on launch, all previously open tabs are restored with their last scroll positions and word goals

## 5.15  Sidebar & Navigation  [FREE]

- TOC panel: auto-generated from H1–H3. Active heading highlighted as cursor moves. Click to jump in both editor and preview. Collapsible H3 items under H2.

- File browser: shows .md/.txt/.html files in the current file's directory. Right-click: New, Rename, Delete, Copy Path.

- Tag sidebar: lists all tags found in current directory. Click to filter file browser to matching files.

- Quick open (⌘P / Ctrl+P): fuzzy-search recent files

- Heading jump (⌘⇧O / Ctrl+Shift+O): fuzzy-search all headings in current file

## 5.16  Vim & Emacs Keybindings  [PRO — Sprint 2]

Vim and Emacs keybindings are a Sprint 2 Pro feature. CodeMirror 6 ships @codemirror/vim as a near-complete implementation — this is primarily a preferences UI wiring task, not a from-scratch implementation.

- Toggle in preferences: Standard (default) / Vim / Emacs

- Vim: normal, insert, visual, and command modes via @codemirror/vim. :w saves the file. :q closes the tab. :wq saves and closes.

- Emacs: C-x C-s saves. C-x C-f opens file dialog. C-g dismisses overlays. C-space sets mark. Standard Emacs navigation keys.

- Mode indicator: 'VIM — NORMAL' / 'VIM — INSERT' badge in the status bar when Vim mode is active

- Vim and Emacs modes are independent of view mode — they control cursor movement only, not layout

## 5.17  Export  [FREE / PRO]

| Format | Shortcut | Method | Tier |
| --- | --- | --- | --- |
| Print | ⌘P / Ctrl+P | Native OS print dialog. Print CSS applied. | FREE |
| PDF (silent) | ⌘⇧E / Ctrl+Shift+E | electron webContents.printToPDF(). No dialog. Saves to same dir. | FREE |
| HTML | — | Self-contained .html with all CSS inlined. No external dependencies. | FREE |
| Plain text | — | Strips all Markdown syntax. Saves as filename.txt. | FREE |
| DOCX | — | docx-js library. Headings, bold/italic, tables, code blocks. | PRO |

## 5.18  Preferences  [FREE / PRO]

Accessible via ⌘, / Ctrl+,  — persisted to Antigone/prefs.json in OS user data directory.

| Setting | Options | Default | Tier |
| --- | --- | --- | --- |
| Theme | System / Light / Dark | System | FREE |
| Accent color | Violet / Teal / Amber / Coral / Blue / Mono | Violet | FREE |
| Typeface pairing | Literary / Editorial (+ 4 more) | Literary | FREE (2) / PRO (all 6) |
| Editor font size | 10–22px | 14px | FREE |
| Preview font size | 14–22px | 17px | FREE |
| Line numbers | On / Off | On | FREE |
| Word wrap | On / Off | On | FREE |
| Tab size | 2 / 4 spaces | 2 | FREE |
| Auto-save delay | Off / 500ms / 1s / 2s / 5s | 1s | FREE |
| Default view mode | Inline / Split / Edit / Preview | Inline | FREE |
| Spell check | On / Off | On | FREE |
| Spell check lang | System default / override | System | FREE |
| Custom dictionary | Managed list in prefs UI | Empty | FREE (500 words) / PRO (unlimited) |
| Session restore | Restore tabs / Blank / Last file | Restore tabs | FREE |
| Word goal default | Number or blank | Blank | FREE |
| Scroll sync | On / Off | On | FREE |
| Focus mode intensity | 10%–50% opacity for dimmed paragraphs | 25% | FREE |
| Mermaid diagrams | Enabled / Disabled | Enabled | FREE |
| Keybindings | Standard / Vim / Emacs | Standard | FREE (Standard) / PRO (Vim + Emacs) |
| Preprocessor cmd | Shell command string | Empty | PRO |
| Update channel | Stable / Beta | Stable | FREE (Stable) / PRO (Beta) |
| .txt association | On / Off (set during install, editable here) | Off | FREE |

# 6. Design Specification

## 6.1  Layout

┌──────────────────────────────────────────────────────────────────┐
│  Antigone  ·  filename.md ●  ·  [─][□][×]    (native titlebar)  │
├──────────────────────────────────────────────────────────────────┤
│ [B][I][~~][`][≡][H1][H2][H3][—][ 🔗 ][⬡][⊞][⏎]  │ ◑  ⚙  ○──● │
│                                            word goal ring  theme │
├──────┬──────────────────────────────────────────────────────────┤
│      │                                                           │
│ TOC  │    Inline rendering editor (CodeMirror 6)                │
│      │                                                           │
│ H1 ● │    # My Document                                          │
│ H2   │                                                           │
│  H3  │    Some **bold** text and a [link](https://...)           │
│ H2   │                                                           │
│──────│    > A blockquote with left-border accent                │
│ TAGS │                                                           │
│ #pro │    ```javascript                                          │
│ #leg │    const x = 1;                                           │
│ #dft │    ```                                                    │
│      │                                                           │
├──────┴───────────────────────────────────────────────────────── ┤
│  342 / 500 words  ·  2 min  ·  Ln 14, Col 8  ·  MD  ·  Saved ✓ │
└──────────────────────────────────────────────────────────────────┘

## 6.2  Color Tokens

| Token | Light | Dark | Usage |
| --- | --- | --- | --- |
| --bg-app | #F6F4FB | #0F0D15 | App chrome |
| --bg-editor | #FFFFFF | #14121C | Editor pane |
| --bg-preview | #FAFAF8 | #16141F | Preview (split mode) |
| --bg-sidebar | #F0EDF8 | #110F1A | TOC + tag + file browser |
| --bg-toolbar | #EDEAF5 | #1C1A28 | Toolbar + status bar |
| --text-primary | #1C1A24 | #E8E4F4 | Body text |
| --text-secondary | #5A5668 | #9090AC | Metadata, line numbers |
| --text-muted | #9A96A8 | #505065 | Timestamps, hints |
| --accent | #5C3D8F | #9B6FD4 | Active states, links, progress ring |
| --accent-dim | #F0EBF9 | #2A1F44 | Hover backgrounds |
| --tag-chip | #EAE4F5 | #2C2248 | Inline tag highlight background |
| --code-bg | #F0EDF8 | #1E1B2C | Inline code chip |
| --border | #DDD9EC | #2C2840 | Dividers, table lines |
| --selection | #D4C5F0 | #3D2C6B | Text selection |
| --dim-para | rgba(0,0,0,0.75) | rgba(255,255,255,0.75) | Focus mode dim overlay (opacity applied to non-active paragraphs) |

# 7. Architecture Constraints (Permanent)

These rules are locked for the life of the project. Must be documented in CLAUDE.md. Never override without a full security review and explicit approval.

- contextIsolation: true — never disable. Renderer process has zero access to Node.js.

- nodeIntegration: false — never enable. No require() in renderer under any circumstances.

- All renderer↔main communication through preload.js contextBridge exclusively. No exceptions.

- All file I/O (read, write, watch, stat, image save, preprocessor exec) happens in main.js only.

- DOMPurify sanitizes all rendered HTML before DOM injection. Even for trusted local files.

- No eval(), no Function(), no innerHTML without DOMPurify.

- External links open via shell.openExternal() only. The editor pane never navigates.

- Source files capped at 400 lines. Refactor into modules before exceeding.

- Auto-save uses temp-file → atomic rename. Never writes partially to the actual source file.

- File watchers are always cleaned up on tab close, file change, or window close. Leaked watchers are bugs.

- ALL app-generated data (prefs, session, dictionary, tag index, recovery, templates) goes to OS user data directory ONLY. Never write to source file directories (sole exception: the per-project .antigone-dict file, explicitly named and documented).

- Crash recovery files go to OS temp directory. Never adjacent to source files.

- Preprocessors run in a sandboxed child_process. User is warned on first use that they execute arbitrary code. Timeout is 5 seconds hard limit.

- Executable name is Antigone (capital A) on all platforms. Repo and npm package are lowercase antigone.

- Font files (Lora, Cormorant Garamond, Recursive, DM Sans) are bundled inside the app. Never fetched from a CDN at runtime.

# 8. Sprint Plan — Detailed

Sprints 1–3 are laid out day-by-day with specific accomplishments, goals, and testing checkpoints. Each day ends with a working build and a clearly defined 'done' state.

Convention: 'Verify' means manually test the listed scenario before ending the day. 'Gate' means the next day does not start if this check fails.

## Sprint 1 — Foundation (Days 1–5)

Goal: A working Electron app that opens .md files, edits them, saves them, live-renders inline, and switches between light and dark mode. Multi-platform build confirmed by end of Day 5.

### Day 1 — Scaffold & Architecture

Accomplishments

- npx create-electron-app@latest antigone --template=webpack

- Install core dependencies: @codemirror/state @codemirror/view @codemirror/lang-markdown @codemirror/theme-one-dark electron-store

- Lock architecture in preload.js: contextBridge exposes readFile(path), writeFile(path, content), openDialog(), saveDialog()

- main.js: BrowserWindow setup, app.on('open-file') handler (macOS), IPC handler stubs

- index.html: three-panel DOM skeleton — #sidebar, #editor, #preview (empty divs, no content yet)

- styles.css: CSS variable token system — all light and dark mode tokens defined even if empty

- forge.config.js: targets defined for macOS, Windows, Linux (builds will fail until icons are added but targets exist)

- docs/CLAUDE.md written: all 15 architecture constraints documented

Goal

- App launches, shows three empty panels, no console errors

- Typing antigone in terminal opens the app (development mode)

Testing

- npx electron . — app window opens. No console errors.

- Resize window — three panels visible, no layout breakage

- Attempt to read a file path in renderer — confirm it fails (contextIsolation working)

### Day 2 — CodeMirror 6 Editor + File Open

Accomplishments

- editor.js: CodeMirror 6 initialized in #editor with markdown() language, lineNumbers(), lineWrapping()

- One Dark theme for dark mode, GitHub Light equivalent for light mode (CSS variable driven)

- IPC wired: openDialog() → main reads file → sends content to renderer → CM6 loads content

- app.on('open-file') on macOS passes the file path to the renderer on launch

- main.js: command-line argument parsing — antigone path/to/file.md opens that file

- Drag-and-drop: file dragged onto the window opens in the editor

- Tab bar scaffold: single tab showing 'Untitled' — tabs.js initialized but no multi-tab logic yet

Goal

- Open any .md file by dragging it onto the window or via Cmd+O / Ctrl+O. Content appears in the editor with Markdown syntax highlighting.

Testing

- Drag CLAUDE.md from EmailVault onto the window — it loads with syntax highlighting

- ⌘O opens a file dialog — select a file — it loads

- Confirm: # headings are one color, **bold** markers are another, ```code``` blocks highlighted differently

- GATE: File content is visible with Markdown syntax highlighting. No raw HTML visible. No Node.js errors in renderer DevTools.

### Day 3 — Live Inline Rendering

Accomplishments

- inline-render.js: CodeMirror 6 ViewPlugin that installs a decoration set on the editor state

- Implement decorations for: **bold**, *italic*, ~~strike~~, `inline code`, # headings (all levels), > blockquote, - list items

- When cursor line ≠ decoration line → syntax tokens hidden, rendered style applied via CM6 mark decoration

- When cursor enters a decorated line → decoration removed, raw syntax revealed for editing

- Image decorations: ![alt](path) replaced with actual <img> widget when cursor is elsewhere, relative paths resolved against file directory

- Link decorations: [text](url) shows 'text' underlined; clicking opens shell.openExternal(url)

- preview.js: marked.js + DOMPurify wired up for split-view mode (used in Sprint 2 — the module exists but is not the default view)

Goal

- Type in the editor. Move cursor off a bold phrase — the ** disappear and the text is bold. Move cursor back — the ** reappear for editing.

Testing

- Type **hello world** — move cursor to another line — confirm 'hello world' is bold with no asterisks visible

- Type # My Heading — move off — confirm it renders as a large styled heading

- Type ![](assets/test.png) with a real image at that path — confirm image renders inline

- Click a rendered link — confirm OS default browser opens the URL

- Open a 500-line .md file — confirm no visible lag on cursor movement

- GATE: All seven decoration types (bold, italic, heading, code, link, image, list) work correctly — syntax hidden on blur, revealed on focus.

### Day 4 — Save, Auto-Save & Themes

Accomplishments

- ⌘S / Ctrl+S: IPC call to writeFile with temp-then-rename. 'Saved ✓' indicator fades after 1.5s.

- ⌘⇧S / Ctrl+Shift+S: saveDialog() — prompts for path, saves, updates tab title and file watcher

- Auto-save: CM6 onChange dispatch → debounce 800ms → writeFile IPC

- ● unsaved indicator: CM6 state change listener sets tab title prefix

- fs.watch() in main.js: on change event → debounce 200ms → send 'file-changed' IPC to renderer

- 'File changed externally' banner in renderer with Reload / Keep Mine buttons

- Crash recovery: setInterval 30s → writeFile to OS temp dir with UUID filename

- Theme toggle: CSS class toggle on <html> element, nativeTheme.on('updated') listener, electron-store persistence

- prefs.js: reads electron-store on load, applies theme, font size, line numbers settings

Goal

- Edit a file, wait 800ms — file is saved on disk. Open it in VS Code — changes are there. Save the same file in VS Code — Antigone shows the reload banner.

Testing

- Edit file → wait 1s → open file in Finder Quick Look → confirm changes saved

- Toggle theme — confirm light/dark switch is instant, no flash of unstyled content

- Modify the open file externally (nano/VS Code) → confirm banner appears in Antigone

- Kill the process (kill -9) while editing → relaunch → confirm recovery banner offers restore

- GATE: Auto-save works, theme toggle works, external change detection works, crash recovery writes to OS temp (not to source dir).

### Day 5 — Focus Mode, Word Goal & Build

Accomplishments

- focus.js: IntersectionObserver tracks active paragraph. All non-active paragraphs get CSS class 'dimmed' (opacity 0.25, transition 150ms). Toggled via ⌘⇧F / Ctrl+Shift+F.

- wordgoal.js: CM6 onChange → count words (split on whitespace, filter empty) → update status bar. Goal ring: SVG circle with stroke-dashoffset animated from 0 to full.

- ⌘⇧G / Ctrl+Shift+G: inline goal-set prompt in the toolbar

- Status bar: '342 / 500 words · 2 min · Ln 14, Col 8 · MD · Saved ✓'

- Empty state welcome screen: shown when no file is open — lists key shortcuts, drag-here instruction

- forge.config.js: add icon assets (icns/ico/png), file associations for .md .markdown .mdown

- npm run make: generate .app (macOS), verify it opens by double-click, verify .md file association

- Tag v0.1.0, commit all, push to haystackz12/antigone

Goal

- A distributable .app / .exe exists. Double-clicking a .md file opens it in Antigone with inline rendering and the correct theme.

Testing

- Enable focus mode → type in a paragraph → confirm other paragraphs are dimmed

- Set word goal to 100 → type until 100 words → confirm ring fills and brief animation plays

- npm run make → open the output .app → drag a .md file onto the Dock icon → confirm it opens

- Double-click a .md file in Finder → confirm Antigone opens it (file association working)

- Confirm all app data (prefs, recovery) is in ~/Library/Application Support/Antigone — nothing in the source directory

- GATE: Built .app opens .md files by double-click, inline rendering works, focus mode works, no data written to source directories.

## Sprint 2 — Complete Editor (Days 6–10)

Goal: Full editing feature set. Formatting toolbar, image paste, tags, find/replace, multi-tab, TOC sidebar, split-view preview, export PDF/HTML, preferences panel, Vim/Emacs keybindings (Pro). All features tested on macOS and Windows.

### Day 6 — Formatting Toolbar & Image Paste

Accomplishments

- toolbar.js: all 16 toolbar buttons wired to CM6 commands — bold, italic, strike, inline code, code block, H1–H3, unordered list, ordered list, blockquote, link, image, table, page break, HR

- Each command: wrap selection, toggle off if already applied, handle empty selection (insert placeholder)

- Link button: inline URL input overlay appears above cursor position — type URL, Enter confirms

- Image toolbar button: opens native file picker via openDialog({filters: images})

- Image paste from clipboard: main.js listens for IPC 'paste-image', reads nativeImage from clipboard, writes PNG to assets/ subfolder, sends path back to renderer, CM6 inserts ![](assets/filename.png) with cursor inside alt brackets

- ⌘V in renderer: intercept paste event, check if clipboard has image — if yes, fire paste-image IPC; if no, let CM6 handle normal text paste

Goal

- Every toolbar button produces the correct Markdown. Copy a screenshot, paste it in the editor — a PNG is saved in assets/ and the image renders inline.

Testing

- Select 'hello world' → click Bold → confirm **hello world** in source, 'hello world' renders bold

- Click H2 on a line → confirm ## prefix added → click H2 again → prefix removed

- Take a screenshot (⌘⇧4 / Snipping Tool) → ⌘V in editor → confirm assets/ folder created, PNG saved, image renders

- Paste image into unsaved document → confirm prompt to save first

- GATE: All 16 toolbar buttons work. Image paste saves to assets/ and renders inline.

### Day 7 — Tags, Find & Replace, Spell Check

Accomplishments

- tags.js: regex scan of document for #tagname and #namespace/tag patterns on each save → update tag index in OS user data dir

- Tag sidebar panel: reads tag index, lists all unique tags, click to show files containing tag

- Tag autocomplete: CodeMirror completionSource — when user types # show dropdown of previously used tags

- Tag chip styling: inline mark decoration wraps #tag in a subtle chip (background + slightly different color)

- spellcheck.js: electron's built-in spellChecker (Hunspell on Linux, OS on Mac/Win) — enable on the webContents session

- Custom dictionary: contextMenu 'Add to Dictionary' → IPC → main.js appends word to Antigone/dictionary.txt → reload spellchecker wordlist

- Free tier gate: count words in dictionary.txt — if > 500 show upgrade prompt

- Spell check exclusions: suppress spellcheck inside code blocks, inline code, URLs via CM6 decoration marks

- Find bar (⌘F): CM6 searchPanel or custom overlay, highlights all matches, Next/Prev, match count

- Find & Replace (⌘H): replace current, replace all, match case / whole word / regex toggles

Goal

- Type #antigone in a document — it highlights as a tag chip. Tag sidebar shows 'antigone'. Right-click a misspelled word — suggestions appear. Add a word to dictionary — it stops being flagged.

Testing

- Type #project/antigone #status/draft — confirm both appear in tag sidebar under their namespaces

- Type a deliberately misspelled word → confirm red underline → right-click → select suggestion → confirm correction

- Add 'Coinbase' to dictionary → type Coinbase → confirm no red underline

- ⌘F → search for a word that appears 5 times → confirm '1 of 5' counter, Next cycles through all

- ⌘H → replace 'Antigone' with 'ANTIGONE' (whole word) → Replace All → confirm only exact matches replaced

- GATE: Tags display and index correctly. Spell check fires with correct exclusions. Find/replace works with all three option toggles.

### Day 8 — Multi-Tab, TOC, Split View

Accomplishments

- tabs.js: full multi-tab state management — each tab stores {path, cmState, scrollTop, wordGoal, fileWatcher}

- Cmd+T / Ctrl+T: new blank tab. Cmd+W / Ctrl+W: close with unsaved check. Cmd+1–9: switch by index.

- Tab drag-to-reorder using HTML5 drag events

- Session restore: on quit, write open paths to session.json. On launch, restore each tab in order.

- toc.js: scan CM6 document for heading nodes → render TOC list → IntersectionObserver on heading elements in inline render layer → highlight active entry

- TOC click → CM6 scrollIntoView to the heading line in the editor

- preview.js (split view): full marked.js → DOMPurify → innerHTML pipeline

- Split view mode: side-by-side, drag divider (CSS resize or manual mousedown handler), scroll sync via proportional scroll position

- View mode toggle buttons wired: Inline (default), Split, Edit only, Preview only

Goal

- Open 3 files in 3 tabs. Switch between them — each remembers its scroll position and word goal. TOC shows headings for the active tab. Close and relaunch — all 3 tabs are restored.

Testing

- Open 3 different .md files — tab bar shows all 3 with correct filenames

- Scroll to the bottom of tab 1 → switch to tab 2 → switch back to tab 1 → confirm scroll position preserved

- Quit Antigone → relaunch → confirm all 3 tabs are restored with correct files

- In split view: edit text → confirm preview updates within 200ms

- In split view: scroll editor → confirm preview follows proportionally

- GATE: Multi-tab session restore works. TOC navigates correctly. Split view scroll sync works without jitter.

### Day 9 — Export, Page Breaks & Print

Accomplishments

- pagebreak.js: parse <!-- pagebreak --> tokens in CM6 document → in inline render: show as dashed rule with 'Page Break' label → in print CSS: convert to page-break-after: always

- Page break toolbar button inserts <!-- pagebreak --> on its own line

- Print preview mode (⌘⌥P): preview pane renders paginated view with visual page break markers and simulated page borders

- Print (⌘P): window.print() — print CSS stylesheet applied: sidebar/toolbar/tabs hidden, light mode forced, Lora pairing forced

- PDF silent export (⌘⇧E): webContents.printToPDF() → IPC → main.js writes to same directory as source file

- HTML export: take current preview HTML, inline all CSS (string replace), write to filename.html

- Plain text export: strip all Markdown syntax via regex, write to filename.txt

- Export menu item in File menu groups all export options

Goal

- Insert a page break. Print the document. The page break appears at the correct position. Export to PDF — the PDF has the same page break. Export to HTML — a self-contained file that renders in any browser.

Testing

- Insert <!-- pagebreak --> → enable print preview → confirm dashed 'Page Break' divider shown → print to PDF → confirm page actually breaks at that point in the PDF

- H1 headings: confirm each H1 starts a new page in print output (with option enabled)

- Export to HTML → open exported file in Safari with no internet connection → confirm it renders correctly with all styles

- Export to PDF → open in Preview → confirm fonts, headings, and code blocks all render correctly

- GATE: Page breaks work in print and PDF. HTML export is fully self-contained. PDF export preserves typography.

### Day 10 — Preferences UI, Vim/Emacs (Pro), Windows Build

Accomplishments

- Preferences panel (⌘, / Ctrl+,): rendered as an overlay/modal over the editor, organized into tabs: Editor / Preview / Spelling / Keybindings / Account

- All 22 preference settings wired to UI controls, persisted via electron-store

- Typeface pairing switcher: clicking a pairing updates the preview immediately (live preview in the prefs panel)

- Vim keybindings (Pro): @codemirror/vim installed, toggle in Keybindings tab, mode badge in status bar

- Emacs keybindings (Pro): @codemirror/next/emacs or manual keymap, toggle in Keybindings tab

- Pro gate: Vim/Emacs toggle shows lock icon and upgrade prompt for free users

- Account tab: shows tier (Free / Pro), email if logged in, upgrade button, manage subscription link

- npm run make on Windows (CI): confirm .exe builds, NSIS installer runs, .md file association works in Windows Explorer

Goal

- Open preferences, change typeface pairing — document updates live. Enable Vim mode (Pro) — :w saves, :q closes the tab, normal/insert mode badge appears.

Testing

- Toggle each preference → confirm UI updates immediately → quit and relaunch → confirm preference persisted

- Switch to 'Editorial' pairing → confirm Cormorant Garamond in the preview

- Enable Vim mode → press Escape → confirm 'VIM — NORMAL' badge → press i → confirm 'VIM — INSERT' → type text → :w → confirm file saved

- Free user: attempt to enable Vim → confirm upgrade prompt shown, not enabled

- Windows: double-click .md file in Explorer → confirm Antigone opens it

- GATE: Preferences persist across restarts. Vim keybindings work end-to-end. Windows build opens .md files by double-click.

## Sprint 3 — Polish & Distribution (Days 11–15)

Goal: A production-quality v1.0 release candidate. Signed builds on all three platforms, auto-updater shipping updates, custom preprocessors (Pro), spell check custom dictionary fully working, freemium payment integration stubbed (ready for Stripe/Paddle in v1.1), all known bugs fixed, full test pass across all features.

### Day 11 — Custom Preprocessors (Pro) & Tag Enhancements

Accomplishments

- preprocessor.js: IPC channel run-preprocessor → main.js → spawn child_process with the configured command → pipe document content to stdin → collect stdout → return to renderer → preview.js renders stdout instead of raw source

- 5-second timeout: child_process killed, error banner shown in preview: 'Preprocessor timed out'

- Error handling: non-zero exit → show stderr in a code block in the preview with error banner

- Preprocessor config UI in preferences: text field for command, 'Test' button runs against current document and shows output in a modal

- Security warning dialog shown on first preprocessor save: user acknowledges that arbitrary code execution is enabled

- Pro gate: preprocessor field is disabled (greyed out) for free users with upgrade CTA

- Tag enhancements: YAML frontmatter tags: [a, b, c] now indexed alongside inline #tags

- Tag autocomplete: dropdown appears within 100ms of typing #, shows last-10-used tags first

- Tag rename: right-click a tag in the sidebar → 'Rename tag in this file' replaces all instances in the current file only

Goal

- Configure a preprocessor that replaces {{DATE}} with today's date. Edit a document containing {{DATE}}. The preview shows today's date. The source file still has {{DATE}}.

Testing

- Set preprocessor to: sed 's/{{DATE}}/2026-03-20/g' → type {{DATE}} in editor → confirm preview shows 2026-03-20

- Set preprocessor to a command that doesn't exist → confirm error banner appears, preview falls back to raw source

- Set preprocessor to: sleep 10 → confirm it is killed after 5s with timeout banner

- Add frontmatter tags: [legal, draft] → confirm both appear in tag sidebar

- GATE: Preprocessor transforms preview content without modifying source. Errors fail gracefully. Tags from frontmatter are indexed.

### Day 12 — Performance, Large Files & Accessibility

Accomplishments

- Large file handling: documents > 150K characters get a 'Large file' banner — inline rendering decorations disabled, fallback to edit-only mode with a 'Load full preview' button

- Preview render debounce: 100ms after last CM6 onChange event before re-rendering preview (prevents lag on fast typing in split view)

- Scroll sync throttle: 60fps cap on scroll sync handler — rAF-based

- CM6 viewport-only decorations: inline-render.js only applies decorations to the visible CM6 viewport, not the full document

- Keyboard navigation audit: every interactive element reachable by Tab, all modals trappable, Escape dismisses

- ARIA labels on toolbar buttons, tag chips, word count ring, file browser items

- High contrast mode: follows OS prefers-contrast media query — increases border widths, removes opacity-based dimming in favor of color contrast

- Reduce motion: focuses mode transitions and word goal animation wrap in prefers-reduced-motion: no-preference

Goal

- Open a 2000-line .md file — no visible lag while typing. Navigate the entire UI with keyboard only. Enable macOS Reduce Motion — focus mode transitions are instant, no animations.

Testing

- Open a 1MB .md file → confirm 'Large file' banner → confirm no lag in editor → click 'Load full preview' → confirm preview renders

- Type rapidly for 10 seconds in a 500-line document → confirm no visible lag or jank

- Tab through all toolbar buttons → confirm every button is reachable and has a visible focus ring

- Enable macOS Reduce Motion → toggle focus mode → confirm instant switch, no animation

- GATE: No perceptible lag on files up to 1MB. Full keyboard navigation. Reduce motion respected.

### Day 13 — Code Signing & Auto-Updater

Accomplishments

- macOS: configure Electron Forge for Apple Developer ID signing + Notarization via @electron-forge/maker-dmg with notarize hook. Requires APPLE_ID, APPLE_TEAM_ID, APPLE_APP_SPECIFIC_PASSWORD env vars in CI.

- Windows: configure NSIS maker with EV cert signing via signtool. WINDOWS_CERTIFICATE_FILE and WINDOWS_CERTIFICATE_PASSWORD in CI.

- Linux: AppImage checksum file generated alongside release. GPG signing optional.

- electron-updater: install electron-updater package, configure autoUpdater in main.js pointing to GitHub Releases. Silent background check on launch.

- 'Update ready' badge in toolbar when download complete. Restart to Apply button.

- GitHub Actions workflow: .github/workflows/release.yml — triggers on v* tag push, builds all three platforms in parallel, uploads artifacts to GitHub Release

- Test release: push v0.9.0-rc1 tag → confirm CI builds all three artifacts → confirm auto-updater detects it

Goal

- Tag a release on GitHub. The CI builds DMG, NSIS installer, and AppImage. Install on macOS — Gatekeeper accepts it without warning. Launch the app — it checks for updates in the background.

Testing

- Build and install the signed .dmg → open Antigone → confirm no Gatekeeper warning

- Push a test v0.9.0-rc1 release → launch previous version → confirm 'Update ready' appears within 30s

- Click 'Restart to Apply' → confirm update is applied and new version number shown in About panel

- Linux: verify AppImage runs on Ubuntu 22.04 without additional dependencies

- GATE: Signed macOS build passes Gatekeeper. Auto-updater delivers an update end-to-end.

### Day 14 — Freemium Gate & Account System (Stub)

Accomplishments

- Pro gate implementation: a single proGate(featureName) function in prefs.js returns true/false based on stored license state

- License state stored in electron-store: { tier: 'free' | 'pro', email: string, validUntil: ISO date string }

- All Pro feature gates wired to proGate(): Vim/Emacs keybindings, preprocessor, all 6 typeface pairings, unlimited dictionary, DOCX export

- Upgrade CTA: a consistent modal shown when a free user hits a Pro gate — 'Unlock Antigone Pro — $5.99/mo or $49/yr — opens antigone.app/upgrade in browser'

- Account preferences tab: shows tier, email, valid until date. 'Manage Subscription' → browser. 'Restore Purchase' → re-validates license key against API stub.

- License validation: API endpoint stub (returns hardcoded valid response for testing). Real Paddle/Stripe webhook integration is a v1.1 task — the stub is replaced by a real HTTP call.

- Promotional: 14-day Pro trial available on first launch (one time, tracked in electron-store)

Goal

- Free user attempts to enable Vim mode → sees upgrade modal with pricing → clicks upgrade → browser opens to pricing page. Pro user (set via dev override) → Vim mode enables without prompt.

Testing

- Set tier to 'free' in electron-store → try Vim mode → confirm gate modal shown

- Set tier to 'pro' in electron-store → try Vim mode → confirm it enables without modal

- Set tier to 'pro' with validUntil = yesterday → confirm app treats as expired free tier

- Confirm 14-day trial prompt appears on first launch of a fresh install (delete electron-store to simulate)

- GATE: All Pro gates behave correctly for free and pro tiers. Upgrade CTA modal appears and links correctly. Trial activates on first launch.

### Day 15 — Full Test Pass, Documentation & v1.0 Release

Accomplishments

- Full regression test pass across all features on macOS and Windows (Linux on CI)

- README.md: installation instructions, feature overview, keyboard shortcut reference, how to report bugs

- CHANGELOG.md: v1.0.0 entry with full feature list

- docs/ROADMAP.md updated with Sprint 4 and beyond

- App icon finalized: a custom icns/ico/png based on the Antigone brand (violet, clean geometric form)

- About panel: version number, GitHub link, license (MIT for app, separate for fonts)

- All console.log statements removed or gated behind a debug flag

- npm run make on all three platforms → final artifacts tested end-to-end

- Tag v1.0.0, push to haystackz12/antigone, create GitHub Release with release notes and all three artifacts

Goal

- v1.0.0 is publicly available on GitHub Releases. A fresh user on macOS, Windows, or Linux can download the appropriate file, install it, double-click a .md file, and be editing with live inline rendering within 60 seconds.

Testing — Full Feature Checklist

- [ ] Open .md file by double-click — inline rendering active

- [ ] Edit and save — auto-save fires, 'Saved ✓' indicator shown

- [ ] Every toolbar button produces correct Markdown

- [ ] Paste image from clipboard — PNG saved to assets/, rendered inline

- [ ] Focus mode — non-active paragraphs dimmed

- [ ] Set word goal — progress ring fills correctly to 100%

- [ ] Add misspelled word to dictionary — no longer flagged

- [ ] Find & replace with regex — correct replacements

- [ ] Tags — #project/test indexed, appears in tag sidebar

- [ ] TOC — click heading, editor scrolls to that line

- [ ] Multi-tab — 3 tabs, close and relaunch, all restored

- [ ] Split view — scroll sync works, preview updates on type

- [ ] Page break — prints at correct position in PDF

- [ ] Export HTML — self-contained file renders offline

- [ ] Preferences — all settings persist across restart

- [ ] Theme toggle — instant, no flash, persists

- [ ] Auto-updater — update detected, 'ready' badge shown

- [ ] Pro gate — free user sees upgrade modal for Vim mode

- [ ] macOS: Gatekeeper accepts signed build

- [ ] Windows: no SmartScreen warning on signed build

- [ ] Linux: AppImage runs on Ubuntu 22.04

- GATE: All 21 checklist items pass on macOS. All non-OS-specific items pass on Windows and Linux.

# 9. Post-v1.0 Roadmap

| Phase | Version | Target | Focus |
| --- | --- | --- | --- |
| Sprint 4 | v1.1.0 | Month 2, Week 1–2 | Stripe/Paddle real payment integration, DOCX export, Mermaid in inline mode, Content Blocks (/path/to/file.md embeds) |
| Sprint 5 | v1.2.0 | Month 2, Week 3–4 | KaTeX math rendering ($...$), wikilinks ([[File]]), backlinks panel, Git status indicators (read-only) |
| Sprint 6 | v1.5.0 | Month 3 | Writing analytics (Pro): Flesch-Kincaid, passive voice highlighter, filler word detection, sentence length warnings |
| Sprint 7 | v1.6.0 | Month 4 | AI Summarize panel (Claude API, Pro), document template library, global hotkey launcher (tray mode) |
| Sprint 8 | v2.0.0 | Month 5–6 | Plugin/extension API, custom CSS themes, team tier with shared dictionary/templates, annotation layer |

# 10. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Live inline rendering lags on fast typing | Medium | High | Decorations applied only to CM6 visible viewport. Debounce at 50ms. Benchmark with 500-line file on Day 3 — if lag exists, fall back to 200ms debounce before proceeding. |
| macOS Gatekeeper blocks unsigned build | High | High | Apple Developer ID + Notarization on Day 13. README includes manual override instructions as fallback for early testers. |
| Windows SmartScreen warning on unsigned .exe | High | Medium | EV Code Signing cert on CI. README documents 'More info → Run anyway' for users who install before cert is active. |
| CodeMirror 6 inline decoration conflicts with certain MD syntax | Medium | Medium | Spike the decoration layer on Day 3. Known complex cases: nested bold-in-italic, tables, definition lists. Descope to raw display for complex cases if needed. |
| Auto-save overwrites externally modified file silently | Low | High | fs.watch + conflict detection on Day 4. Auto-save is blocked if an external change has been detected and not acknowledged. |
| Freemium gates feel hostile and reduce retention | Medium | Medium | Pro gates are additive — no free feature is removed. Gate UI is friendly, not alarming. 14-day trial removes initial friction. |
| Preprocessor security exploit via malicious .md file | Low | High | Preprocessor command is user-configured, not document-driven. A document cannot set or modify the preprocessor command. The document content is piped as data, not executed. |
| Linux fs.watch fires duplicate events | Medium | Low | 200ms debounce on Linux specifically. Platform detected in main.js. |
| Electron bundle size (~150MB) surprises users | Low | Low | Documented in README and website. Considered acceptable for a fully featured desktop app. |

# 11. Previously Open Questions — Now Resolved

| Question | Decision | Notes |
| --- | --- | --- |
| Auto-updater or manual? | Auto-updater for all users | electron-updater via GitHub Releases. Stable channel for all; beta channel for Pro. Implemented Day 13. |
| Pricing model? | Freemium — free core, Pro subscription at $5.99/mo or $49/yr | 14-day trial on first launch. Payment integration (Paddle/Stripe) is a v1.1 task — stubs in v1.0. |
| .txt file association? | Opt-in during install, default OFF | Checkbox shown in installer on all platforms. Can also be toggled post-install in Preferences. |
| Vim / Emacs keybindings — when? | Sprint 2, Day 10 — Pro tier | @codemirror/vim is a drop-in. Emacs keymap is manual. Both behind Pro gate. |
| Where do app data files go? | OS user data directory ONLY | See Section 2.3 for full path table. No exceptions. Architecture constraint #11. |
| What is Tauri? | Tauri is an alternative to Electron for building desktop apps using Rust as the backend instead of Node.js, and the OS's built-in web renderer instead of bundling Chromium. The result is a much smaller app (~10MB vs ~150MB) with better performance. It is a valid future consideration for Antigone v3.0 if bundle size becomes a user complaint, but it requires rewriting main.js in Rust and is not relevant to v1.0. | No action for v1.0. Logged for future consideration. |

# Revision History

| Version | Date | Author | Summary of changes |
| --- | --- | --- | --- |
| 0.1 | March 2026 | Mike H. | Initial spec — read-only viewer concept |
| 0.2 | March 2026 | Mike H. | Major revision: full editor, rename to Antigone, cross-platform |
| 0.3 | March 2026 | Mike H. | Full feature expansion: live inline rendering, focus mode, branded fonts, tags, preprocessors, word goals, typeface pairings, image paste, page breaks, spell check with custom dictionary. Freemium model defined. All open questions resolved. Sprints 1–3 detailed day-by-day with goals and testing gates. |